Here’s your final, clean action plan—everything distilled into a practical, execution-ready roadmap.

🧭 🎯 Project Goal

Build a system that:

Reads building codes → understands them (LLM) → checks BIM (Revit) → shows compliance results inside Revit

🏗️ 🧩 Final Architecture

[Revit Add-in (C#)]

↓

[FastAPI Backend]

├── RAG (retrieve code)

├── LLM (extract rules)

├── Rule Engine (check BIM)

↓

[Results → Revit Visualization]

🗺️ 🚀 MASTER ACTION PLAN (Step-by-Step)

🥇 PHASE 1 — Backend Foundation (NO AI yet)

🎯 Goal:

Working API + rule checking

✅ Tasks:

- Create FastAPI project

- Build endpoint:

- POST /check-compliance

- Define input (rooms JSON)

- Hardcode 1 rule:

  - e.g. min room area

- Return results:

  - pass / fail

✅ Output:

Simple compliance checker (no LLM)

🥈 PHASE 2 — Revit Integration

🎯 Goal:

Connect Revit → Backend

✅ Tasks:

- Create Revit Add-in (C# Class Library)

- Add button (ExternalCommand)

- Extract rooms:

  - Id, Name, Area

- Convert to JSON

- Send to API

- Receive response

✅ Output:

Revit ↔ Backend working pipeline

🥉 PHASE 3 — Visual Feedback in Revit

🎯 Goal:

User sees results

✅ Tasks:

- Parse API response

- Highlight failed elements:

  - Selection OR color override

- Show messages (TaskDialog / UI)

✅ Output:

First working end-to-end system 🎉

🧠 PHASE 4 — Add RAG (LangChain)

🎯 Goal:

Read building codes dynamically

✅ Tasks:

- Load PDF (building code)

- Split into chunks

- Create embeddings

- Store in FAISS

- Retrieve relevant text from query

✅ Output:

“Ask code questions” system

🤖 PHASE 5 — LLM Rule Extraction

🎯 Goal:

Convert text → structured rules

✅ Tasks:

- Define rule schema:

{

"element": "",

"property": "",

"operator": "",

"value": "",

"unit": ""

}

- Build LangChain prompt

- Extract rules from retrieved text

- Validate JSON output

✅ Output:

Legal text → machine-readable rules

⚖️ PHASE 6 — Rule Engine (Critical)

🎯 Goal:

Reliable compliance checking

✅ Tasks:

- Build Python functions:

  - Area checks

  - Height checks

- Map rules → BIM data

- Execute checks

⚠️ Rule:

LLM suggests → Code verifies

✅ Output:

Accurate compliance results

🔄 PHASE 7 — Full Integration

🎯 Goal:

Dynamic AI-driven system

Flow:

Revit → BIM data

→ Backend

→ RAG retrieves rules

→ LLM extracts rule

→ Rule engine checks

→ Results returned

→ Revit highlights

✅ Output:

Smart automated compliance system

🎨 PHASE 8 — UX Improvements (Revit)

🎯 Goal:

Professional tool

✅ Tasks:

- Color coding:

  - 🔴 Non-compliant

  - 🟢 Compliant

- WPF panel:

  - List of issues

- Click → zoom to element

- Show suggestions

🤖 PHASE 9 — Advanced AI Features

🎯 Goal:

Assistant-level system

Add:

- Ask inside Revit:

“Why is this failing?”

- AI explains

- Suggest fixes

- Tool-calling (agent workflow)

📦 FINAL MVP DEFINITION

You’re done when:

- ✅ Revit button runs checker

- ✅ Rooms extracted

- ✅ Data sent to backend

- ✅ Rule applied

- ✅ Failed rooms highlighted

- ✅ Simple report shown

⚠️ CRITICAL DESIGN RULES

✅ DO:

- Use LLM for:

  - Understanding codes

  - Extracting rules

  - Explaining results

❌ DON’T:

- Use LLM for:

  - Calculations

  - Geometry

  - Final decisions

🧠 CORE SYSTEM LOGIC

LLM → “What is the rule?”

Code → “Is it satisfied?”

Revit → “Show the result”

⏱️ SUGGESTED TIMELINE

| Phase | Duration |
| --- | --- |
| Backend MVP | 3–5 days |
| Revit integration | 5–7 days |
| Visualization | 2–3 days |
| RAG + LLM | 7–10 days |
| Final system | ~3–4 weeks |

🎯 WHAT TO DO RIGHT NOW

Start with ONLY this:

✅ Step 1:

Build:

FastAPI + hardcoded rule

✅ Step 2:

Connect:

Revit → send rooms → receive result

👉 Ignore AI for now

💡 FINAL INSIGHT

This project succeeds if you treat it as:

🔥 Integration of 3 systems:

- BIM (Revit)

- AI (LLM)

- Logic (Rule Engine)

NOT just “using AI”

👉 If you want next

I can:

- Give you ready project structure (C# + Python + LangChain)

- Or build Phase 1 with you step-by-step (code-by-code)

- Or design best prompts for rule extraction

Just tell me 👍

…………………..FOR REF. AS Backend……………………………..

Great question—yes, using LangChain is a very good choice for your case 👍
It will speed up development and give you ready building blocks for:

- RAG (retrieval)

- LLM prompts

- Chains & agents

- Tool calling (later for BIM)

But you should use it smartly, not blindly.

🧭 🧠 When to Use LangChain (in your project)

✅ Use LangChain for:

- RAG pipeline (PDF → embeddings → retrieval)

- Prompt + LLM orchestration

- Structured output (JSON rules)

- Future agent workflows

❌ Don’t use it for:

- Rule execution logic (write your own Python)

- Heavy geometry/BIM processing

🏗️ Recommended Architecture with LangChain

LangChain Layer:

├── Document Loader

├── Text Splitter

├── Embeddings + Vector DB

├── Retrieval (RAG)

├── LLM Chain (rule extraction)

Custom Code:

├── Rule Engine (Python)

├── BIM Processing

├── API (FastAPI)

🥇 PHASE 1 — RAG using LangChain

✅ Step 1: Install

pip install langchain langchain-community langchain-openai faiss-cpu

✅ Step 2: Load PDF

from langchain_community.document_loaders import PyPDFLoader

loader = PyPDFLoader("building_code.pdf")

documents = loader.load()

✅ Step 3: Split Text

from langchain.text_splitter import RecursiveCharacterTextSplitter

splitter = RecursiveCharacterTextSplitter(

chunk_size=500,

chunk_overlap=50

)

docs = splitter.split_documents(documents)

✅ Step 4: Create Vector DB

from langchain.embeddings import HuggingFaceEmbeddings

from langchain.vectorstores import FAISS

embeddings = HuggingFaceEmbeddings(

model_name="all-MiniLM-L6-v2"

)

vectorstore = FAISS.from_documents(docs, embeddings)

✅ Step 5: Retrieval

retriever = vectorstore.as_retriever(search_kwargs={"k": 3})

results = retriever.get_relevant_documents(

"minimum bedroom area"

)

✅ Now you have:

Clean RAG system (no manual FAISS handling needed)

🥈 PHASE 2 — Rule Extraction with LangChain

✅ Use Structured Output (IMPORTANT)

from langchain_openai import ChatOpenAI

from langchain.prompts import ChatPromptTemplate

llm = ChatOpenAI(model="gpt-4o-mini")

🔹 Prompt Template

prompt = ChatPromptTemplate.from_template("""

Extract a building rule from the text.

Return JSON with:

- element

- property

- operator

- value

- unit

Text:

{context}

""")

🔹 Chain

chain = prompt | llm

🔹 Run

response = chain.invoke({

"context": results[0].page_content

})

print(response.content)

🥉 PHASE 3 — Combine RAG + LLM

def extract_rule(query):

docs = retriever.get_relevant_documents(query)

context = "\n".join([doc.page_content for doc in docs])

response = chain.invoke({"context": context})

return response.content

⚖️ PHASE 4 — Rule Engine (Outside LangChain)

⚠️ DO NOT use LangChain here

def check_rule(room, rule):

if rule["property"] == "area":

return room["area"] >= rule["value"]

🌐 PHASE 5 — FastAPI Integration

@app.post("/check-compliance")

def check(data):

rule = extract_rule("minimum bedroom area")

results = []

for room in data:

ok = check_rule(room, rule)

results.append({

"id": room["id"],

"status": "pass" if ok else "fail"

})

return results

🚀 PHASE 6 — Upgrade with LangChain (Later)

🔥 1. Add Memory

- Track previous queries

🔥 2. Use Tools (Agent)

Example:

LLM → calls "get_rooms"

LLM → calls "check_area"

🔥 3. Multi-step reasoning (LangGraph)

- Complex compliance workflows

⚠️ Real Advice (Very Important)

👍 Pros of LangChain:

- Faster development

- Cleaner pipelines

- Built-in RAG tools

👎 Cons:

- Can become complex quickly

- Debugging sometimes harder

- Adds abstraction

🧠 Best Strategy (For YOU)

Given your goal (Revit + compliance):

👉 Use LangChain for:

- RAG

- Rule extraction

👉 Use pure Python for:

- Rule checking

- API logic

🎯 Recommended Build Order (with LangChain)

1. RAG with LangChain ✅

2. Rule extraction chain ✅

3. Test JSON output ✅

4. Build rule engine (manual) ✅

5. Wrap in FastAPI ✅

6. Connect to Revit 🔥

💡 Final Insight

LangChain is not the product—it’s a tool.

Your real value is:
🔥 “BIM + AI + Compliance Logic”

👉 Next Step

If you want, I can:

- Give you ready project folder structure (LangChain + FastAPI)

- Write complete working starter code

- Help you design rule schema for BIM compliance

Just tell me 👍

Before next step I have 3 points:

-For step 2 need to adjust to “source venv/Scripts/activate”  to work

-Terminal: Form data requires "python-multipart" to be installed. And installed successfully

-Please clarify How to test in swagger?

Please note that the request body is multi-part form data (I donot know that is work or not)

And when execute the response is :

curl -X 'POST' \

'http://127.0.0.1:8000/check-compliance' \

-H 'accept: application/json' \

-H 'Content-Type: multipart/form-data' \

-F 'rooms=[{"id":1,"name":"Bedroom","area":12},{"id":2,"name":"Bedroom","area":15}]'

Done, but Please note the name space will name namespace “RevitLLMAddin”

Highlight working and we can go to: PHASE 4 — Add RAG (LangChain)

Need to add :

- RAG

- Rule extraction

Tell me the outlines of this phase, and then will expand step by step

Keep it beginner level

Use oop concepts